Risk Assessment & Mitigation Plan

Digital Port Ecosystem
Prepared by: System Administrator
Version: 1.1

1. Purpose

This document identifies, evaluates, and categorizes the main risks associated with the digital ecosystem developed for the port management system.
For each risk, the following elements are defined:

- Category (technical, operational, security, compliance, UX)

- Probability

- Impact

- Initial risk level

- Mitigation strategy

- Residual risk after mitigation

The goal is to ensure the availability, security, integrity, and operational continuity of the solution.

2. Risk Rating Scale

Probability (P)

1 — Low (unlikely; requires exceptional conditions)
2 — Medium (possible during the system lifecycle)
3 — High (very likely, especially in production)

Impact (I)

1 — Low (limited impact; no meaningful disruption)
2 — Medium (partial degradation or temporary downtime)
3 — High (critical failure, full interruption, or data loss)

Risk Level = P × I

1–3: Low
4–6: Medium
7–9: High

3. Technical Risks

3.1 Volatile Development Storage

Category: Technical
Description: Development environments rely on volatile in-memory storage, potentially hiding real persistence issues.
P: 3
I: 3
Initial Risk: 9 (High)
Mitigation: Use persistent storage in staging and production; disable in-memory modes in critical environments.
Residual Risk: 1 / 2 / 2 (Low)

3.2 Monolithic Backend Deployment

Category: Technical
Description: The backend is deployed as a single instance; any failure causes full service downtime.
P: 2
I: 3
Initial Risk: 6 (Medium)
Mitigation: Replicate the module across multiple instances; implement health checks and rolling updates.
Residual Risk: 1 / 2 / 2 (Low)

3.3 API-Coupled Frontend

Category: Technical / UX
Description: The SPA fully depends on real-time backend responses; API downtime breaks the UI.
P: 2
I: 2
Initial Risk: 4 (Medium)
Mitigation: Cache essential configuration, provide read-only fallback, implement retry/backoff logic.
Residual Risk: 1 / 2 / 2 (Low)

4. Security & Compliance Risks

4.1 Unauthorized Access from External Networks

Category: Security / Operational
Description: Potential access attempts from outside DEI/VPN-restricted networks.
P: 2
I: 3
Initial Risk: 6 (Medium)
Mitigation: Firewall rules; IP allow-listing; validated configuration file for allowed endpoints.
Residual Risk: 1 / 3 / 3 (Low)

4.2 Authentication & Authorization Misconfiguration

Category: Security
Description: Misconfigurations may allow privilege abuse or session compromise.
P: 2
I: 3
Initial Risk: 6 (Medium)
Mitigation: Strict token validation; correct IAM integration; per-role backend authorization; logging of unauthorized attempts.
Residual Risk: 1 / 3 / 3 (Low)

4.3 Input Validation Weaknesses

Category: Security
Description: Weak validation may result in invalid data or exploitable input vectors.
P: 3
I: 2
Initial Risk: 6 (Medium)
Mitigation: Shared DTO schemas; sanitization before persistence; client-side + server-side validation.
Residual Risk: 2 / 2 / 4 (Medium)

4.4 Sensitive Data Exposure in Logs

Category: Security / Compliance
Description: Debug or verbose logs may capture sensitive or personal data.
P: 2
I: 3
Initial Risk: 6 (Medium)
Mitigation: Redaction filters; strict log retention policies; regular log audits.
Residual Risk: 1 / 2 / 2 (Low)

5. Operational Risks

5.1 Deployment or VM Failure

Category: Technical / Operational
Description: Deployment malfunction may leave the module unavailable.
P: 2
I: 2
Initial Risk: 4 (Medium)
Mitigation: CI/CD pipeline with automated tests; deployment logs; rollback support; reproducible staging environment.
Residual Risk: 1 / 2 / 2 (Low)

5.2 Data Loss from Misconfiguration or VM Failure

Category: Technical
Description: Critical VM failure or human error may cause loss of configuration or application data.
P: 3
I: 3
Initial Risk: 9 (High)
Mitigation: Regular backups; off-site storage; routine restore testing; versioned configuration files.
Residual Risk: 1 / 3 / 3 (Low)

5.3 Suspicious Shell Access Undetected

Category: Security / Operational
Description: Unauthorized or abnormal remote shell access may go unnoticed.
P: 3
I: 2
Initial Risk: 6 (Medium)
Mitigation: MFA after failed attempts; restricted login time window; automatic email alerts; frequent log review.
Residual Risk: 2 / 2 / 4 (Medium)

6. UX & Workflow Risks

6.1 Configuration File Errors

Category: Technical / Operational
Description: Configuration files may contain invalid values or syntax errors.
P: 2
I: 2
Initial Risk: 4 (Medium)
Mitigation: Automatic validation; descriptive error logs; simple and documented format.
Residual Risk: 1 / 2 / 2 (Low)

6.2 Lack of Visibility into Process Status

Category: UX / Operational
Description: Asynchronous processes may appear inactive or stalled to users.
P: 2
I: 2
Initial Risk: 4 (Medium)
Mitigation: Progress indicators; notifications; accessible audit logs.
Residual Risk: 1 / 2 / 2 (Low)

7. Summary Table

| ID | Risk | Category | P | I | Level | Residual |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Unauthorized external access | Security / Operational | 2 | 3 | 6 (M) | 1/3/3 |
| R2 | Misconfigured permissions | Security | 2 | 3 | 6 (M) | 1/3/3 |
| R3 | Deployment failure | Technical / Operational | 2 | 2 | 4 (M) | 1/2/2 |
| R4 | Data loss | Technical | 3 | 3 | 9 (H) | 1/3/3 |
| R5 | Public folder exposure | Security / Operational | 2 | 2 | 4 (M) | 1/2/2 |
| R6 | Undetected suspicious shell access | Security / Operational | 3 | 2 | 6 (M) | 2/2/4 |
| R7 | Performance degradation | Technical / Operational | 2 | 2 | 4 (M) | 1/2/2 |
| R8 | Configuration file errors | Technical / Operational | 2 | 2 | 4 (M) | 1/2/2 |

8. Conclusion

The risk analysis highlights the main factors that may impact the digital ecosystem and provides mitigation measures that reduce overall risk to acceptable levels.
This document will serve as the basis for the MBCO (US 3.5.7) and the backup strategy (US 3.5.8), ensuring operational continuity and system resilience.